## Slide 1
INTERNAL STATUS UPDATE · 11 SEPTEMBER 2026
aiDAPTIV+ Middleware Integration
Setup complete, middleware integrated with LibreChat, Onyx, OpenWebUI and Obsidian, and KV cache offloading verified.
Model under test: gemma-4-26B-A4B-it-UD-Q4_K_M.gguf · aiDAPTIV+ build NXWVB306.1
PROGRESS
✓
Windows OS & namespaces
✓
Middleware installed
✓
4 apps integrated
✓
KV cache offload verified
1
Benchmark with / without
2
Doc upload & web search

## Slide 2
STATUS AT A GLANCE
Setup & integration done — benchmarking next
MiPhi · aiDAPTIV+ Integration — Internal Status Update · 11 September 2026
2
COMPLETED 5 tasks
✓
Windows OS installed
Clean Windows 11 install on the test laptop
✓
NVMe namespaces allocated
Boot drive (C:) + dedicated aiDAPTIV namespace (D:)
✓
aiDAPTIV+ middleware installed
Build NXWVB306.1 · environment check passing
✓
4 apps integrated, with & without aiDAPTIV+
LibreChat · Onyx · OpenWebUI · Obsidian
✓
KV cache offload verified
Cache file on D: grew 16.5× during a live session
UPCOMING 4 tasks
1
Benchmark basic functionality
Same workload with vs. without aiDAPTIV+
2
Document upload feature
Add to all four apps
3
Web search feature
Add to all four apps
4
Verify functionality
End-to-end checks, with & without aiDAPTIV+

## Slide 3
SETUP · OVERVIEW
What we set up on the test machine
MiPhi · aiDAPTIV+ Integration — Internal Status Update · 11 September 2026
3
1
Install Windows OS
• Windows 11 (x64) installed on the test laptop
• Remote access via TeamViewer for the team
✓ DONE
2
Allocate namespaces
• NVMe split into two namespaces
• Boot drive (C:) for OS & apps
• aiDAPTIV namespace (D:) for KV cache
✓ DONE
3
Install middleware
• aiDAPTIV+ build NXWVB306.1 (x64)
• llama-server Launcher v0.0.1
• Dry-run environment check OK
✓ DONE
4
Integrate apps
• LibreChat · Onyx · OpenWebUI · Obsidian
• Each wired to both backends: with and without aiDAPTIV+
✓ DONE
Outcome: one machine, one model, two backends — ready for a like-for-like with / without aiDAPTIV+ comparison.

## Slide 4
SETUP · STEPS 1–2
Windows OS and NVMe namespace allocation
MiPhi · aiDAPTIV+ Integration — Internal Status Update · 11 September 2026
4
NVMe AI SSD · one physical drive, two namespaces
NAMESPACE 1
Boot drive · C:
Windows 11 OS · applications · aiDAPTIV+ launcher & llama-server
NAMESPACE 2
aiDAPTIV namespace · D:
Dedicated AI SSD region for KV cache offload
--offload-path D:\nvme0
WHAT WAS DONE
Windows 11 installed
Fresh OS install on the test laptop; remote access via TeamViewer.
Boot namespace created
Holds the OS, the client apps and the aiDAPTIV+ binaries.
aiDAPTIV namespace created
Mounted as D: (“New Volume”) and reserved for the middleware.
Offload path pointed at D:
Middleware creates its cache directory D:\nvme0\inference on first run.

## Slide 5
SETUP · STEP 3
Middleware installed — environment check passing
MiPhi · aiDAPTIV+ Integration — Internal Status Update · 11 September 2026
5
llama-server Launcher v0.0.1 — offload path, KV cache policy (Resume), GPU layers
Dry run: middleware synchronizes with the AI SSD — “Powered by Phison aiDAPTIV+”
NXWVB306.1
middleware build (x64)
3.81 GB/s
MW write · 4.5× baseline
7.27 GB/s
MW read · 3.2× baseline

## Slide 6
SETUP · STEP 4
Apps integrated with and without aiDAPTIV+
MiPhi · aiDAPTIV+ Integration — Internal Status Update · 11 September 2026
6
CLIENT APPS
BACKENDS (SAME MODEL)
WHERE THE KV CACHE LIVES
LibreChat web chat
Onyx AI chat & search
OpenWebUI web chat
Obsidian Copilot plugin
WITHOUT aiDAPTIV+
Standard llama-server
KV cache in GPU VRAM / DRAM only
WITH aiDAPTIV+
aiDAPTIV+ llama-server
Middleware offloads KV cache to the AI SSD
GPU VRAM + DRAM
Model layers, hot KV
AI SSD · D:
aiDAPTIV namespace
D:\nvme0\inference

## Slide 7
ACCOMPLISHED · INTEGRATION
Middleware integrated with four apps
MiPhi · aiDAPTIV+ Integration — Internal Status Update · 11 September 2026
7
App | Type | Without aiDAPTIV+ | With aiDAPTIV+ | Proof
LibreChat | Web chat UI | ✓ | ✓ | Slide 8
Onyx | AI chat & enterprise search | ✓ | ✓ | Slide 9
OpenWebUI | Web chat UI | ✓ | ✓ | Slide 10
Obsidian | Notes app · Copilot plugin | ✓ | ✓ | Slide 11
KV cache offload | Verified on the aiDAPTIV namespace (D:) | — | ✓ | Slides 12–13
All apps use the same model gemma-4-26B-A4B-it-UD-Q4_K_M.gguf so results are comparable across apps and backends.

## Slide 8
PROOF · LIBRECHAT
LibreChat running on the aiDAPTIV+ backend
MiPhi · aiDAPTIV+ Integration — Internal Status Update · 11 September 2026
8
✓ INTEGRATED
Setup
aiDAPTIV+ llama-server added as LibreChat’s model endpoint (plus baseline endpoint).
Version
LibreChat v0.8.8-rc2 at localhost:3080.
Model
Gemma 4 26B A4B · Q4_K_M GGUF.
Check
Reasoning (“Thoughts”) and a full code-generation answer streamed successfully.

## Slide 9
PROOF · ONYX
Onyx running on the aiDAPTIV+ backend
MiPhi · aiDAPTIV+ Integration — Internal Status Update · 11 September 2026
9
SCREENSHOT PENDING
Insert proof screenshot here
Onyx chat session answered by the aiDAPTIV+ backend
✓ INTEGRATED
Setup
aiDAPTIV+ llama-server added as Onyx’s LLM provider (plus baseline endpoint).
App
Onyx — open-source AI chat & enterprise search.
Model
Gemma 4 26B A4B · Q4_K_M GGUF.
Check
Chat response served through the aiDAPTIV+ backend.

## Slide 10
PROOF · OPENWEBUI
OpenWebUI running on the aiDAPTIV+ backend
MiPhi · aiDAPTIV+ Integration — Internal Status Update · 11 September 2026
10
SCREENSHOT PENDING
Insert proof screenshot here
OpenWebUI chat session answered by the aiDAPTIV+ backend
✓ INTEGRATED
Setup
aiDAPTIV+ llama-server added as an OpenWebUI connection (plus baseline endpoint).
App
OpenWebUI — self-hosted web chat UI.
Model
Gemma 4 26B A4B · Q4_K_M GGUF.
Check
Chat response served through the aiDAPTIV+ backend.

## Slide 11
PROOF · OBSIDIAN
Obsidian Copilot running on the aiDAPTIV+ backend
MiPhi · aiDAPTIV+ Integration — Internal Status Update · 11 September 2026
11
✓ INTEGRATED
Setup
Obsidian Copilot plugin pointed at the aiDAPTIV+ endpoint (plus baseline endpoint).
Build KV Cache
One-click action in the chat panel to pre-build the KV cache.
Model
gemma-4-26B-A4B-it-UD-Q4_K_M.gguf.
Check
Prompt answered end-to-end inside the vault (2026-09-10, 18:27).

## Slide 12
ACCOMPLISHED · KV CACHE OFFLOAD
Verified: KV cache is offloading to the AI SSD
MiPhi · aiDAPTIV+ Integration — Internal Status Update · 11 September 2026
12
6:21 PM
kv_cache_…bin = 73,920 KB
≈ 72 MB · early in session
6:28 PM
kv_cache_…bin = 1,223,200 KB
≈ 1.17 GB · seven minutes later
16.5×
growth
D:\nvme0\inference cache directory on the aiDAPTIV namespace
kv_cache_<id>.bin
Offloaded KV cache — grows as tokens are processed
prefix_tree_<id>.bin
Prefix index used for cache reuse
model_info_<id>.bin
Model metadata for the cached session
.lock
Guards the cache directory while the server runs
Captured live: the launcher reported “Server is ready (llama-server is still running)” while the KV cache kept growing on the SSD.

## Slide 13
ACCOMPLISHED · KV CACHE OFFLOAD
Server log confirms checkpoints saved to Cache Storage
MiPhi · aiDAPTIV+ Integration — Internal Status Update · 11 September 2026
13

## Slide 14
UPCOMING
Next tasks
MiPhi · aiDAPTIV+ Integration — Internal Status Update · 11 September 2026
14
1
Benchmark with vs. without aiDAPTIV+
• Same basic chat workload on both backends
• Planned metrics: TTFT, prompt & generation tok/s, max context, VRAM use
UPCOMING
2
Document upload feature
• Add document upload to LibreChat, Onyx, OpenWebUI and Obsidian
• Answers grounded in uploaded files
UPCOMING
3
Web search feature
• Add web search to all four apps
• Responses served through the aiDAPTIV+ backend
UPCOMING
4
Verify functionality
• End-to-end checks of chat, document upload and web search
• On each app, with and without aiDAPTIV+
UPCOMING
Order: benchmark first to set the baseline, then add document upload and web search, then verify each feature on every app.