## Slide 1
WEEKLY UPDATE · 16 SEPTEMBER 2026
KV Cache Reuse on aiDAPTIV+
A ~10K-token KV cache survives a full server restart and is served back from the AI SSD and we measured against the same prompt without aiDAPTIV+.
Model under test: gemma-4-26B-A4B-it-UD-Q4_K_M.gguf · aiDAPTIV+ build NXWVB306.1
THIS WEEK
✓
API stack reviewed
✓
Prefill via /completions
✓
Reuse verified after restart
✓
Benchmarked vs. no aiDAPTIV+
1
Onyx reuse integration
2
Docs upload & web search

## Slide 2
RECAP
Where we were, and what this week adds
MiPhi · aiDAPTIV+ Integration — Weekly Update · 16 September 2026
2
LAST WEEK · COMPLETED
Four apps integrated on the aiDAPTIV+ stack
✓ OpenWebUI
✓ Obsidian
✓ Onyx
✓ LibreChat
• Middleware installed — build NXWVB306.1, checks passing
• Each app tested with and without aiDAPTIV+
• KV cache offload verified — cache file on D: grew 16.5×
THIS WEEK · FOCUS
From offload to reuse
• Prove the offloaded cache can be read back after a restart
• Benchmark it against the same prompt without aiDAPTIV+
• Plan the Onyx integration that makes reuse work from the app
Result: 10,272 of 10,274 tokens restored after a restart
In short: last week we showed the KV cache is written to the AI SSD. This week we show it is read back — and what that saves.

## Slide 3
SUMMARY
This week at a glance
MiPhi · aiDAPTIV+ Integration — Weekly Update · 16 September 2026
3
WHAT WE DID
1
Went through the aiDAPTIV+ middleware API stack documentation
2
Prefilled a ~10K-token prompt with POST 127.0.0.1:8080/completions
3
Restarted llama-server so nothing survived in GPU VRAM or DRAM
4
Replayed the same prompt — 10,272 tokens came from the drive
5
Repeated the run without aiDAPTIV+ for a like-for-like comparison
10,272
tokens restored
from aiDAPTIV+ storage
2
tokens re-computed
out of 10,274
99×
faster prefill
91.2 s → 0.92 s
9.4 GB
VRAM saved
MoE experts on the AI SSD
Next: integrate and verify KV cache reuse through Onyx and document upload comes with that integration.
In this deck: method · log proof · benchmark findings · run detail · log comparison · performance · next steps

## Slide 4
THIS WEEK · KV CACHE REUSE
Verified KV cache reuse from the AI SSD across a restart
MiPhi · aiDAPTIV+ Integration — Weekly Update · 16 September 2026
4
1
Read the API stack docs
• Went through the aiDAPTIV+ middleware API stack documentation
• llama-server exposes its endpoints on 127.0.0.1:8080
✓ DONE
2
Prefill via /completions
• POST /completions on 127.0.0.1:8080
• Prompt of approx. 10K tokens sent
• KV cache offloaded to D:\nvme0 (folder 'doc1')
✓ DONE
3
Restart the server
• llama-server restarted so nothing survives in GPU VRAM or DRAM
• Run with --kv-cache-resume-policy 1
✓ DONE
4
Replay the same prompt
• Identical prompt re-sent to /completions
• Log shows Hit token cnt (CACHE): 10272 — served from aiDAPTIV+ storage
✓ DONE
Result: a ~10K-token prompt posted to http://127.0.0.1:8080/completions survived a full server restart — 10,272 of the 10,274 tokens came back from aiDAPTIV+ storage, only 2 had to be re-computed.

## Slide 5
THIS WEEK · PROOF
Log evidence: where the prompt tokens came from
MiPhi · aiDAPTIV+ Integration — Weekly Update · 16 September 2026
5
Run 2 — first request after the restart
Run 3 — same prompt again, server left running
RUN 2 · AFTER RESTART
Served from the drive
GPU and DRAM caches are empty after the restart, yet Hit token cnt (CACHE) = 10272: the prefix is read back from the aiDAPTIV namespace on D:.
Only 2 of 10,274 tokens went through prefill.
RUN 3 · SAME SESSION
Served from VRAM
Without a restart the prompt is matched by LCP similarity (sim_best = 1.000) and answered from the GPU: Hit token cnt (GPU) = 10274.

## Slide 6
THIS WEEK · BENCHMARK
Findings from the aiDAPTIV+ server log
MiPhi · aiDAPTIV+ Integration — Weekly Update · 16 September 2026
6
10,272
tokens restored
from aiDAPTIV+ storage
2
tokens re-computed
out of 10,274 in the prompt
99.98%
of the prompt reused
after a full server restart
416 ms
cache lookup + restore
log 25.517 s → 25.933 s
9.06 t/s
generation
100 tokens in 11.04 s
89.27%
MoE expert hit (GPU)
single-token · DRAM 0.00%
KEY LOG LINES
[MDW] Trying to resume KV cache...
[MDW] KV cache resume completed
[MDW] Resume subfolder: doc1
Hit token cnt (GPU): 0
Hit token cnt (DRAM): 0
Hit token cnt (CACHE): 10272
saved checkpoint to Cache
Storage (n_tokens = 10272)
prompt eval time = 917.98 ms
/ 2 tokens
eval time = 11041.72 ms
/ 100 tokens (9.06 t/s)
total time = 11959.70 ms
/ 102 tokens
graphs reused = 99
Reading: prefill collapsed from ~10K tokens to 2 tokens, so time-to-first-token is set by a ~0.4 s cache restore instead of a full prefill.
Source: C:\Windows\Temp\2026-09-15_17-55-49_llama_server.log · task 0, slot 3

## Slide 7
THIS WEEK · RUN DETAIL
Run configuration and MoE expert offload
MiPhi · aiDAPTIV+ Integration — Weekly Update · 16 September 2026
7
Same run — the middleware reports the expert offload it applied at model load
9.398 GB
VRAM saved (est.)
reported by the middleware
30
layers offloaded
layers 0–29 · 32 VRAM experts/layer
14.1 s
cold start
launch to “model loaded”
RUN CONFIGURATION
• gemma-4-26B-A4B-it-UD-Q4_K_M.gguf · aiDAPTIV+ build NXWVB306.1 (b9568)
• --ctx-size 16000 · -ngl 100 · --flash-attn auto · --no-mmap · --vram-experts-cached-gb 4
• --kv-cache-resume-policy 1 · --offload-path D:/nvme0 · resume subfolder 'doc1'
• Intel Core Ultra 7 356H · Vulkan0 Intel Graphics 18,268 MiB · n_parallel 4
Together: the AI SSD holds both the offloaded experts and the KV cache — 9.4 GB of VRAM saved on this run.

## Slide 8
THIS WEEK · PERFORMANCE
Measured difference, side by side
MiPhi · aiDAPTIV+ Integration — Weekly Update · 16 September 2026
9
Metric | Without aiDAPTIV+ | With aiDAPTIV+ | Difference
Prompt tokens in the request | 10,793 | 10,274 | similar ~10K prompt
Cache hit (GPU / DRAM / CACHE) | 0 / 0 / 0 | 0 / 0 / 10,272 | prefix served from drive
Prompt tokens re-computed | 10,793 (all) | 2 | − 99.98 %
Prompt eval (prefill) time | 105381 ms | 917.98 ms | 114× faster · 104s saved
Generation throughput * | 7.63 tok/s (683 tok) | 9.06 tok/s (100 tok) | not like-for-like

## Slide 9
NEXT · ONYX
Making KV cache reuse work inside Onyx
MiPhi · aiDAPTIV+ Integration — Weekly Update · 16 September 2026
10
1
What we assume
• Reuse is proven at the API level, but not yet through Onyx
• The middleware only reuses a cache entry when the leading tokens match
• We assume Onyx's code has to be modified before that prefix stays stable
ASSUMPTION
2
Approach
• Take the OpenWebUI integration code as the base — its request path already works against the aiDAPTIV+ endpoint
• Integrate that handling into Onyx's LLM provider layer
• Keep system prompt and document context byte-identical across turns
PLANNED
3
How we verify
• Repeat this week's test through Onyx: prefill → restart → replay
• Expect Hit token cnt (CACHE) > 0 in the server log, not a 91 s prefill
• Document upload lands with this work — an uploaded file becomes the reusable prefix
PLANNED
Next: integrate and verify KV cache reuse through Onyx. Document upload comes with that integration, then the same path is rolled out to the other apps.